PROJECT CHARTER

ServiceOntario Digital Transformation Initiative

Prepared by:  Aishwarya Senthil — Business Analyst

Version:  1.0

Date:  June 2026

Status:  Draft for Review

Project source:  Deputy Minister, Ministry of Public and Business Service Delivery

BA Portfolio Project  ·  Phase 1 of 5

1. Problem Statement

ServiceOntario currently requires residents to visit physical locations or submit paper-based applications to renew health cards, driver's licences, and vehicle permits. This creates significant barriers including long in-person wait times (avg. 47 minutes per visit), limited service hours, geographic inequity for rural residents, and high operational cost per transaction ($28.40 in-person vs. $2.10 digital). With over 6.2 million service transactions processed annually, the current model is unsustainable and fails to meet resident expectations for accessible, modern government services.

| BA NOTE | A good BA writes the problem in terms of impact on people and the organization — not in terms of technology. There is no mention of 'we need an app' here. You prove the problem first with data, then recommend a solution later. |
| --- | --- |

2. Business Objectives

The following SMART objectives define what success looks like for this initiative:

- Reduce average resident service time from 47 minutes to under 10 minutes for eligible transactions

- Shift 60% of eligible renewals to digital channels within 24 months of launch

- Reduce cost-per-transaction by 70% through channel migration (from $28.40 to under $8.50)

- Achieve a resident satisfaction score of 80%+ (baseline: 54% — Ontario Government Digital Survey 2023)

- Ensure full AODA (Accessibility for Ontarians with Disabilities Act) compliance across all new digital touchpoints

| BA NOTE | Every objective has a number. BAs never write 'improve service delivery' — that is unmeasurable and meaningless. SMART = Specific, Measurable, Achievable, Relevant, Time-bound. In interviews, interviewers will test whether you know this. |
| --- | --- |

3. Project Scope

The scope boundary defines what this project will and will not address. Everything outside the 'In Scope' column requires a separate project or change request.

| In Scope | Out of Scope |
| --- | --- |
| - Health card renewal (OHIP) - Driver's licence renewal (non-commercial) - Vehicle permit sticker renewal - Online identity verification flow - Payment processing integration - Accessibility (AODA) compliance review | - New health card issuance (first-time) - Commercial driver's licence renewals - Back-end legacy system replacement - Physical ServiceOntario location redesign - Other ministry services (e.g. birth certificates) |

| BA NOTE | Defining 'Out of Scope' is where BAs earn their salary. It prevents scope creep — the #1 reason IT projects fail. Every item listed as out of scope should be something a stakeholder might reasonably assume is included. |
| --- | --- |

4. Success Metrics (KPIs)

The following Key Performance Indicators will be used to evaluate project success at 6 and 12 months post-launch:

| 60% | <10 min | $18M+ |
| --- | --- | --- |
| transactions shifted to digital channel | target resident service time | projected annual operational savings |

| BA NOTE | KPIs are defined upfront so stakeholders cannot redefine success after the fact. These numbers are grounded in Ontario Digital Service benchmarks and Treasury Board guidelines for digital channel economics. |
| --- | --- |

5. Assumptions & Constraints

Assumptions

- Assumption: Existing ServiceOntario identity verification infrastructure can be extended — not rebuilt — for digital channels

- Assumption: Provincial budget approval of $4–6M for digital portal development is obtainable within Q1 2027

- Assumption: Majority of eligible residents (est. 78%) have access to internet and a device capable of completing a digital renewal

Constraints

- Constraint: Must comply with Ontario's Digital Service Standard and the French Language Services Act (bilingual delivery required)

- Constraint: Legacy mainframe systems cannot be modified — integration must occur via an API wrapper layer

- Constraint: Project must reach pilot stage before next provincial budget review cycle

- Constraint: All personal health data handling must comply with PHIPA (Personal Health Information Protection Act)

| BA NOTE | Assumptions are things you are treating as true without proof — if they are wrong, the project is at risk. Document them so you are protected. Constraints are hard limits you cannot change. This section is your professional safety net as a BA. |
| --- | --- |

6. High-Level Timeline

| Phase | Activity |
| --- | --- |
| Month 1–2 | Discovery: stakeholder interviews, as-is process mapping, pain point analysis |
| Month 3 | Requirements: BRD development, user stories, MoSCoW prioritization |
| Month 4–5 | Design & Build: UX wireframes, API integration, UAT planning |
| Month 6 | Pilot: soft launch with select postal codes, resident feedback loop |
| Month 7–8 | Full Rollout: province-wide phased launch by service type |

| BA NOTE | BAs own the discovery and requirements phases. A phased rollout (pilot first) shows mature thinking — you are not recommending a risky big-bang launch. Always tie timeline to business events like budget cycles. |
| --- | --- |

7. Project Team & Governance

| Role | Name / Organization |
| --- | --- |
| Project Sponsor | Deputy Minister, Ministry of Public and Business Service Delivery |
| Business Owner | Director, ServiceOntario Operations |
| Business Analyst | Aishwarya Senthil |
| Ontario Digital Service | Digital delivery and platform standards |
| OHIP Program Branch | Health card business rules and eligibility |
| Ministry of Transportation (MTO) | Driver's licence and vehicle permit rules |
| Privacy Commissioner Liaison | PHIPA and data governance oversight |
| AODA Accessibility Advisor | Accessibility compliance and user testing |

| BA NOTE | Naming real Ontario ministry structures makes this portfolio look authentic. These are real government entities. The sponsor has budget authority. The business owner is accountable for outcomes post-launch. Knowing this distinction matters in BA interviews. |
| --- | --- |

ServiceOntario Digital Transformation  ·  Project Charter v1.0  ·  BA Portfolio Project — Phase 1 of 5