STAKEHOLDER ANALYSIS

ServiceOntario Digital Transformation Initiative

Prepared by:  Aishwarya Senthil — Business Analyst

Version:  1.0

Date:  June 2026

Phase:  2 of 5 — Stakeholder Analysis

Builds on:  Phase 1 — Project Charter v1.0

BA Portfolio Project  ·  Phase 2 of 5

1. What is Stakeholder Analysis?

Stakeholder analysis is the process of identifying everyone who is affected by — or who can affect — a project, then planning how to communicate and work with each person appropriately. It is one of the first things a Business Analyst does because the wrong communication with the wrong person at the wrong time can derail an entire project.

The key insight is that not all stakeholders are equal. A Deputy Minister and a front-line clerk both care about this project, but they need completely different levels of involvement, detail, and frequency of communication. The Power/Interest Grid helps us make this distinction clearly.

| BA NOTE | In interviews, you will almost certainly be asked: 'Tell me about a time you managed stakeholders.' With this document in your portfolio, you can walk through exactly how you identified, mapped, and planned engagement for each group — and explain why. |
| --- | --- |

2. The Power / Interest Framework

Every stakeholder is placed on a 2x2 grid based on two factors: how much power they have over the project, and how much interest they have in its outcome. Their position in the grid determines the engagement strategy.

| Manage Closely | Keep Satisfied | Keep Informed | Monitor |
| --- | --- | --- | --- |
| High power · High interest Meet regularly. Involve in decisions. Get sign-off. | High power · Low interest Send concise exec updates. Don't overwhelm. | Low power · High interest Regular updates. Involve in testing. Avoid surprises. | Low power · Low interest Light-touch. Project webpage or newsletter. |
| • Director, ServiceOntario • Ontario Digital Service lead • OHIP Program Branch | • Deputy Minister • Treasury Board rep • Privacy Commissioner | • Front-line SO staff • Disability advocacy groups • MTO programme officers | • General public • Media observers • Academic researchers |

| BA NOTE | The biggest beginner mistake is treating all stakeholders the same — sending the same email to a Deputy Minister and a front-line worker. This grid prevents that. Different quadrants require completely different communication strategies, frequency, and level of detail. |
| --- | --- |

3. Stakeholder Register

The register below documents every stakeholder for the ServiceOntario Digital Transformation project. For each stakeholder it captures their quadrant placement, their role in the project, their concerns (what keeps them up at night about this initiative), and the specific engagement plan a BA would follow.

| Stakeholder | Quadrant | Power | Interest | Role, Concerns & Engagement Plan |
| --- | --- | --- | --- | --- |
| Deputy Minister Ministry of Public & Business Service Delivery | Keep Satisfied | High | Low | Role: Executive sponsor. Controls budget and can approve or halt the project at any stage. Concerns: Fiscal accountability, political risk, delivery on time, public perception. Engagement: Quarterly briefing note + escalation only |
| Director, ServiceOntario Operations Ministry of Public & Business Service Delivery | Manage Closely | High | High | Role: Business owner. Accountable for service delivery outcomes post-launch. Day-to-day decision authority. Concerns: Operational continuity during transition, staff impact, service quality, resident complaints. Engagement: Bi-weekly meetings · Requirements sign-off |
| Ontario Digital Service (ODS) Lead Treasury Board Secretariat | Manage Closely | High | High | Role: Sets the Ontario Digital Service Standard that the portal must comply with. Platform and architecture authority. Concerns: Standards compliance, security, accessibility, reusability across other ministry services. Engagement: Bi-weekly meetings · Architecture sign-off |
| OHIP Program Branch Ministry of Health | Manage Closely | High | High | Role: Owns the business rules for health card eligibility, renewals, and identity verification. Concerns: Data integrity, fraud prevention, PHIPA compliance, eligibility edge cases. Engagement: SME workshops · Rules validation sessions |
| Privacy Commissioner Liaison Office of the Information & Privacy Commissioner of Ontario | Keep Satisfied | High | Low | Role: Ensures the digital solution complies with PHIPA and FIPPA (Freedom of Information and Protection of Privacy Act). Concerns: Data collection minimization, consent, storage, breach notification. Engagement: PIA submission · Milestone-gate reviews only |
| Ministry of Transportation (MTO) Ministry of Transportation Ontario | Keep Informed | Low | High | Role: Owns business rules for driver's licence and vehicle permit renewals. Provides data and eligibility criteria. Concerns: Accuracy of licence data, commercial licence exclusions, enforcement implications. Engagement: Monthly updates · Workshop invitations |
| Front-line ServiceOntario Staff ServiceOntario (province-wide locations) | Keep Informed | Low | High | Role: Directly impacted by change. Will handle assisted-digital and exception cases post-launch. Key source of as-is process knowledge. Concerns: Job security, workload shift, new procedures, lack of consultation. Engagement: Process interviews · UAT participants · Training |
| Disability & Accessibility Advocacy Groups e.g. ARCH Disability Law Centre, CNIB | Keep Informed | Low | High | Role: Represent residents who rely on accessible service delivery. Will scrutinize AODA compliance. Concerns: Screen reader compatibility, plain language, alternative pathways for those without internet access. Engagement: UX consultation · Accessibility UAT |
| Ontario Residents (General Public) Province of Ontario | Monitor | Low | Low | Role: End users of the new digital service. Collectively they determine adoption rates. Concerns: Ease of use, privacy, reliability, availability in French. Engagement: Public launch communications only |

| BA NOTE | Notice that 'Concerns' for each stakeholder are specific — not generic. The Deputy Minister worries about political risk and fiscal accountability. Front-line staff worry about job security. Knowing what each person fears and wants is how a BA builds trust and avoids resistance. |
| --- | --- |

4. Key Risks from Stakeholder Dynamics

Risk 1 — Front-line staff resistance

Front-line ServiceOntario workers may resist the change if they feel their jobs are threatened or that they were not consulted. They have deep knowledge of the as-is process that the BA needs. Mitigation: involve them early in process mapping workshops and position digital as reducing frustrating manual work, not eliminating their role.

Risk 2 — Privacy Commissioner delays

The Privacy Commissioner's office can issue requirements that delay the pilot if the Privacy Impact Assessment is submitted late or is incomplete. Mitigation: begin PIA preparation in Month 2, not Month 5. Engage the liaison early even though they are 'Keep Satisfied' day-to-day.

Risk 3 — Misalignment between OHIP and MTO rules

Health card renewals (OHIP) and driver's licence renewals (MTO) are governed by different ministries with different eligibility rules. If the BA does not bring both SME groups together early, conflicting requirements will surface late in development — which is expensive to fix. Mitigation: joint requirements workshop in Month 2 with both OHIP and MTO representatives.

| BA NOTE | Stakeholder risks are one of the most overlooked sections in BA work. Including this in your portfolio shows you think beyond process diagrams — you understand that people and politics are where projects actually succeed or fail. |
| --- | --- |

ServiceOntario Digital Transformation  ·  Stakeholder Analysis v1.0  ·  BA Portfolio Project — Phase 2 of 5